Lab report – Project Management

LAB REPORT

Software Project Management

Student Name: Phạm Thị Thùy Nhi

ID: 21054781

Class: DHKTPM17B

Course:

Lab report – Project Management

MỤC LỤC

Module 1:	3

Exercise 1: Creating a link	3

Exercise 2: Setting duration	4

Exercise 3: Creating phases	5

Exercise 4: Noah - Linking	6

Exercise 5: Pyramid - Multi level grouping	7

Exercise 6: Creating a plan for Staff Training	8

Exercise 7: Recurring task	9

Exercise 8: Travelling task calendar	10

Module 2: CALENDARS AND SCHEDULING	11

Exercise 1.  Part Time - creating new calendar	11

Exercise 2: Changing Working  Time	13

Exercise 3: Changing Working  Time	18

Exercise 4: Changing Working  Time	22

Exercise 5: Create the private Time for a project	25

Phạm Thị Thùy Nhi

Lab report – Project Management

Module 1:

Exercise 1: Creating a link

Exercise 2: Setting duration

Exercise 3: Creating phases

STUDENT NAME 3

Lab report – Project Management

Exercise 4: Noah - Linking

Exercise 5: Pyramid - Multi level grouping

STUDENT NAME 4

Lab report – Project Management

Exercise 6: Creating a plan for Staff Training

Exercise 7: Recurring task

Exercise 8: Travelling task calendar

Phạm Thị Thùy  Nhi

Lab report – Project Management

Module 2: CALENDARS AND SCHEDULING

Exercise 1.  Part Time - creating new calendar

A part-time worker will be used on this project.  Go to the Change Working Time dialog box and create a new copy of the Standard calendar, calling it "Part Time".

- Update the working time of your new calendar so that:

- Mondays to Fridays are nonworking time

The remaining 2 weekdays have working time of 10:00 to 16:00 ( no breaks)

The Part time has also booked a holiday from 1 to 5 Jan. Create an Exception to their calendar  with a Holiday name and these days as nonworking

Kết quả

Exercise 2: Changing Working  Time

Go to the Change Working Time dialog box and create an Exception called "Tet Holidays" during from 25 Dec 2024 to 3 Jan 2025 into nonworking time.

Change  Work Weeks time of  Standard calendar's default working week.  This project's standard working time are:

08:30 to 17:30 Monday to Thursday (no lunch break)

08:30 to 16:00 on Fridays (no lunch break)

Add a new Work Week to the Standard calendar named "Xmas Slowdown".  Use this to model a 12:30 finish on every weekday from 23 Dec 2024 to 5 Jan 2025

Kết quả

Exercise 3: Changing Working  Time

The office will shut down for 2 weeks in the summer.  Use the Change Working Time dialog box to create an Exception called "Summer Shutdown" and make the first 14 workdays of August nonworking time

Create an Exception called “Independence Days” is 2 Sep nonworking time.

Create an Exception called “International Labor days” is 30 Apr and 1 May nonworking time

Kết quả

Exercise 4: Changing Working  Time

Add an exception in the Standard calendar called Recovery with in 7 lates workdays of March is non-working days

Kết quả

Exercise 5: Create the private Time for a project

Create the new Time Work for your project. [NameTimeProject]

Change  Work Weeks time of  Standard calendar's default working week.  This project's standard working time are:

- 08:00 to 12:00 on Mon, Wed, Fri

- 13:00 to 16:00 on Tue, Thu, Sat

Create an Exception called “International Labor days” is 30 Apr and 1 May nonworking time

Kết quả